# 3-Month Master Development Plan
Inventory Management System

This document provides a complete Month 1, Month 2, and Month 3 development plan. It is client-ready and also usable as an internal execution roadmap for backend and frontend teams.

## MONTH 1 – CORE SYSTEM & INVENTORY ENGINE

Goal: Build a fully working core system where purchase increases stock and sales reduce stock.

### Week 1 – Project Setup, Authentication & Base Dashboard

Backend Tasks:
- Finalize database schema
- Setup Django + DRF project
- Setup PostgreSQL
- JWT Authentication
- User & Role models
- Company model & data isolation

Frontend Tasks:
- Frontend project setup
- Login page UI
- Base layout (sidebar, header)
- Empty dashboard UI

Pages Built:
- Login Page
- Dashboard (Base UI)

### Week 2 – Master Data Modules

Backend Tasks:
- Category CRUD APIs
- Item/Product CRUD APIs
- Vendor CRUD APIs

Frontend Tasks:
- Category management page
- Item management page
- Vendor management page

Pages Built:
- Category Page
- Item Page
- Vendor Page

### Week 3 – Purchase Flow (Stock IN)

Backend Tasks:
- Purchase module APIs
- Purchase items mapping
- Inventory table
- Inventory logs
- Stock IN transaction logic

Frontend Tasks:
- Purchase form
- Purchase list page
- Inventory list page

Pages Built:
- Purchase Page
- Inventory Page

### Week 4 – Sales Flow (Stock OUT) & Low Stock

Backend Tasks:
- Sales module APIs
- Stock OUT logic
- Low stock detection

Frontend Tasks:
- Sales form
- Sales list page
- Low stock indicators

Pages Built:
- Sales Page
- Low Stock View

## MONTH 2 – DASHBOARD, REPORTS & SECURITY

Goal: Make the system business-ready with reports, dashboards, and security.

### Week 5 – Dashboard & Inventory Views

Backend Tasks:
- Dashboard summary APIs
- Inventory summary APIs

Frontend Tasks:
- Dashboard KPI cards
- Inventory summary UI

Pages Built:
- Dashboard
- Inventory Summary Page

### Week 6 – Reports Module

Backend Tasks:
- Purchase report APIs
- Sales report APIs
- Inventory movement report APIs

Frontend Tasks:
- Reports UI
- Filters & export options

Pages Built:
- Purchase Report
- Sales Report
- Inventory Movement Report

### Week 7 – Roles, Permissions & Audit Logs

Backend Tasks:
- Role-based permissions
- Company-level security checks
- Audit log APIs

Frontend Tasks:
- User management UI
- Role-based menu visibility

Pages Built:
- User Management
- Audit Logs

### Week 8 – Testing & Stabilization

Tasks:
- Cross-company testing
- Inventory edge case testing
- Bug fixes & performance tuning

Outcome:
- Stable, secure system

## MONTH 3 – UI POLISH, DEPLOYMENT & BUFFER

Goal: Deliver a production-ready, enterprise-grade application.

### Week 9 – UI/UX Enhancements

Frontend Tasks:
- UI consistency improvements
- Better form validations
- Loading & empty states

Backend Tasks:
- Minor API refinements

### Week 10 – Performance Optimization

Backend Tasks:
- Database indexing
- Query optimization

Frontend Tasks:
- Reduce unnecessary API calls

Outcome:
- Faster system performance

### Week 11 – Deployment & Documentation

Tasks:
- Production deployment
- Environment setup
- Backup & logging configuration
- Technical & user documentation

### Week 12 – Client Review & Buffer

Tasks:
- Client feedback incorporation
- Final bug fixes
- Final testing

Final Outcome:
- Production-ready Inventory Management System